|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT NAME | PROJECT MANAGER | START | END |
| Gnoth Project | Jonathan Dedmon | Feb 17th | Feb 23rd |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **TASK** | **RESPONSIBLE** | **START**  **DATE** | **END  DATE** | **DURATION** in days | **STATUS** | **NOTES** |
| SPRINT 1 |  |  |  |  |  |  |
| Create Sprint Plan | Nicolei Savage | Feb 17th | Feb 20th | 3 | Done |  |
| Create Charter | Nicolei Savage | Feb 17th | Feb 20th | 3 | Done |  |
| Create Index Page | Dylan Sacco | Feb 17th | Feb 17th | 1 | Done |  |
| Style Index Page | Brendan Zimmerman | Feb 17th | Feb 17th | 1 | Done |  |
| Create fund raiser request page | Jonathan Dedmon | Feb 17th | Feb 23rd | 6 | In Progress |  |
| Create meeting trackers page | Dylan Sacco | Feb 17th | Feb 23rd | 6 | In Progress |  |
| Create check request form page | Dylan Sacco | Feb 17th | Feb 23rd | 6 | In Progress |  |