|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT NAME | PROJECT MANAGER | START | END |
| Gnoth Project | Jonathan Dedmon | Feb 24th | Mar 7th |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **TASK** | **RESPONSIBLE** | **START**  **DATE** | **END  DATE** | **DURATION** in days | **STATUS** | **NOTES** |
| SPRINT 2 |  |  |  |  |  |  |
| Create Sprint Plan #2 | Nicolei Savage | Feb 24th | Feb 24th | 0 | Done |  |
| Create a Burndown Chart | Nicolei Savage | Feb 28th | Mar 7th | 1 |  |  |
| Create PTC Activities Rules page | Dylan Sacco | Feb 24th | Feb 25th | 2 | Done |  |
| Create List of Activities and Presidents with emails | Dylan Sacco | Feb 24th | Feb 28th | 4 | Done | Very difficult |
| Finish Styling the rest of the website | Bredon Zimmerman | Feb 28th | Mar 7th | 7 | In progress |  |
| Check for errors or spelling | Jonathan Dedmon | Mar 1st | Mar 3rd | 2 | In Progress |  |
| Create Organizational Guidelines page | Dylan Sacco | Feb 24th | Feb 24th | 1 | Done |  |